|  | Daily Performance Report Form |
| --- | --- |

| Member Name: Malik Liqae Muhammad | Date: 02-07-2026 |
| --- | --- |

Task Records

| S# | Task Type | Task Description | Status / Remarks |
| --- | --- | --- | --- |
| 1 | Analyze Legacy System | Analyze existing legacy Blade templates and Laravel controllers for Reception, Accounts, Pharmacy, Lab, and Student Pharmacy modules. | Completed |
| 2 | Design System Boundaries | Define system boundaries, port configurations, and draft request-response mapping for the modern Next.js dashboard. | Completed |
| 3 | Inventory Database Schema | Create the initial database schema inventory and compile the API route list to prepare for modern endpoint mapping. | Completed |

* See Page 2 for Detailed Technical Work Log and Code/Schema Verification *

|  | Detailed Work Log & Technical Breakdown (02-07-2026) |
| --- | --- |

Implementation Evidence & Verification Log

Task 1: Analyze Legacy System

Implementation Details: Reviewed old PHP blade files in uhc/resources/views/ and matched routes in uhc/routes/web.php. Identified existing Reception slip forms, accounts transaction logs, pharmacy inventory ledgers, lab result views, and student godown lists. Documented session handling, database query logic, and user permissions used in the old codebase to plan a smooth transition to Next.js API-based authorization.

Key Files Involved: 
- uhc/resources/views/reports/*
- uhc/routes/web.php
- uhc/app/Http/Controllers/*.php

Database / Architecture Impact: Read-only audit of MySQL schema. Drafted data mapping for transition of legacy tables: members, transactions, receipts, pharmacy_items, lab_reports.

Validation & Verification Check: Checked local development server. Verified all legacy blade views loaded correctly and documented route parameters for backend compatibility.

Task 2: Design System Boundaries

Implementation Details: Created architectural boundary plan. Established port allocations (Next.js client on port 3000, Laravel backend API on port 8000). Defined the request flow where the browser communicates using JSON over HTTP. Drafted payload structures for the new authentication APIs (/api/login, /api/logout, /api/user) and initial admin control views.

Key Files Involved: 
- frontend/package.json (draft dependencies)
- uhc/routes/api.php (endpoints design)

Database / Architecture Impact: None. Established backend-frontend network boundaries and CORS/Sanctum configuration guidelines in config/cors.php.

Validation & Verification Check: Ping tests between frontend local server and backend port to verify port accessibility without firewall blocks.

Task 3: Inventory Database Schema

Implementation Details: Compiled a master list of all 87 database migrations. Cataloged tables, indexes, foreign keys, and nullable field behaviors to ensure compatibility. Prepared a comprehensive API route map aligning modern frontend page modules with backend controllers.

Key Files Involved: 
- u/docs/architecture.md
- u/docs/components-and-apis.md (created drafts)

Database / Architecture Impact: Identified tables requiring indexes (e.g., membership numbers, transaction dates, inventory codes) to optimize lookup performance.

Validation & Verification Check: Ran 'php artisan route:list' and documented output parameters to identify duplicate and legacy API web routes.

Supervisor Signature: __________________

Supervisor's Remarks

Approved: __________________________________________________________________________

Unapproved: ________________________________________________________________________